KPI Group 1 — Procurement Efficiency

KPI 1: PR → PO Cycle Time (Days)

What it answers:
Are approvals and sourcing slow?

Calculation logic:
PO_Date – PR_Date

Decision impact:

- Identify bottlenecks by department

- Escalate approval delays

KPI 2: PO → Delivery Cycle Time (Days)

What it answers:
Are suppliers delivering late?

Calculation logic:
Actual_Delivery_Date – PO_Date

Decision impact:

- Penalize poor suppliers

- Adjust lead times

KPI Group 2 — Cost Control

KPI 3: Price Variance % (Leakage)

What it answers:
Are we paying more than contracted prices?

Calculation logic:
(PO_Amount – Contract_Price) / Contract_Price

Decision impact:

- Detect maverick buying

- Trigger contract renegotiation

KPI 4: Spend vs Budget (Monthly)

What it answers:
Are departments overspending?

Calculation logic:
Actual Spend – Budget

Decision impact:

- Budget freezes

- Reforecasting

KPI Group 3 — Supplier Performance

KPI 5: On-Time Delivery %

What it answers:
Which suppliers are unreliable?

Calculation logic:
On-time deliveries / total deliveries

Decision impact:

- Supplier scorecards

- Vendor rationalization

KPI 6: Supplier Spend Concentration %

What it answers:
Are we over-dependent on few suppliers?

Calculation logic:
Top 5 supplier spend / total spend

Decision impact:

- Risk mitigation

- Diversification strategy